Project Synopsis

MediFind AI

AI-Powered Medicine Availability & Alternative Finder

Project title: MediFind AI – AI-Powered Medicine Availability & Alternative Finder

Team name & ID: Team MediFind  & 8

Institute / Course: GLA University / Btech[AI/ML(2nd year)]

Version: v1.0

Date: 08 Oct 2026

GitHub repository link: https://github.com/himanshuAiml/Medifind_AI

## Revision History

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| v1.0 | 08 Oct 2026 | Himanshu Gupta | Initial synopsis draft covering full project scope, team roles, timeline, and architecture |

# 1. Overview

Problem statement: Patients often need to visit multiple pharmacies to find a prescribed medicine because there is no simple way to check availability in advance. This leads to wasted time, unnecessary travel costs, and delays in treatment, especially during emergencies or for patients managing chronic conditions.

Goal: Build a machine learning-based web application that predicts medicine availability at nearby pharmacies, ranks pharmacies by likelihood of stock, enables price comparison, surfaces generic alternatives, and forecasts future medicine demand to help pharmacies manage inventory.

Non-goals: Online payments, medicine delivery/logistics, hospital/clinic system integration, and mobile apps are not part of the initial (v1) build.

Value proposition: Instead of physically visiting multiple pharmacies, a patient searches once and sees nearby pharmacies ranked by predicted stock probability, along with price comparison and generic alternatives — reducing time, cost, and treatment delay.

## 1.1 Methodology — how the system solves the problem

- Step 1 — Data foundation: Medicine, pharmacy, and inventory data is modeled in Supabase; since real pharmacy inventory data is not publicly available, a realistic synthetic dataset is generated (with rules such as popular medicines running low more often, smaller pharmacies stocking less, seasonal demand spikes).

- Step 2 — Search layer: User queries are corrected for typos using fuzzy string matching (RapidFuzz) before being matched against the medicine database.

- Step 3 — Availability prediction: Historical stock patterns are converted into features (medicine popularity, pharmacy size, day of week, past restock frequency, season) and fed into a classification model (Random Forest / XGBoost) that outputs a stock probability per pharmacy.

- Step 4 — Ranking and presentation: Nearby pharmacies (found via geolocation) are ranked by this predicted probability and shown to the user alongside price and distance.

- Step 5 — Demand forecasting: A separate time-series model (Prophet / regression) is trained on historical demand to forecast future medicine demand, surfaced as a dashboard for inventory planning.

- Step 6 — Evaluation: Each model is evaluated with standard metrics (precision, recall, F1-score for classification; MAE/RMSE for forecasting) and compared against a simple baseline to justify the chosen approach.

## 1.2 Expected outcomes

- A working prototype that reduces the time a patient spends searching for a medicine, by surfacing the most likely-to-have-stock pharmacies first.

- A trained, evaluated availability-prediction model with documented accuracy, precision/recall, and comparison between algorithms (Random Forest vs XGBoost).

- A working demand-forecasting view that pharmacies could use to anticipate restocking needs.

- A clearly documented architecture that can be extended to real pharmacy inventory data in the future, with all synthetic-data assumptions stated transparently.

# 2. Technologies, AI/ML Models, and Tools

| Layer | Technology / Tool | Purpose |
| --- | --- | --- |
| Frontend | React.js, Tailwind CSS | User interface — search, pharmacy results, maps, dashboards |
| Backend | Supabase (auto-generated REST API, Auth) | Database access, authentication, core CRUD operations |
| ML microservice | FastAPI (Python) | Serves ML model predictions that Supabase cannot run directly |
| Database | Supabase (PostgreSQL) | Stores medicines, pharmacies, inventory, and historical data |
| Availability prediction | Scikit-learn, XGBoost (Random Forest / XGBoost classifier) | Predicts probability of a medicine being in stock at a pharmacy |
| Demand forecasting | Prophet / regression (Scikit-learn) | Forecasts future medicine demand from historical patterns |
| Name correction | RapidFuzz | Fuzzy matching to handle misspelled medicine names |
| Maps & location | Google Maps API / OpenStreetMap (Leaflet.js) | Pharmacy locator, geolocation, distance calculation |
| Deployment | Vercel (frontend), Render/Railway (ML microservice), Supabase (hosted DB) | Hosting and deployment of all components |
| Version control | Git, GitHub | Source control and collaboration |

# 3. Scope and Control

## 2.1 In-scope

- Medicine search with typo-tolerant (fuzzy) matching

- Nearby pharmacy locator using map integration

- AI-based availability prediction, ranking pharmacies by likelihood of stock

- Price comparison across pharmacies

- Generic medicine information for informational reference

- Demand forecasting dashboard for pharmacy-side inventory planning

## 2.2 Out-of-scope (v1)

- Prescription OCR / image scanning (deferred — handwriting recognition is unreliable)

- Medicine reminders and notifications

- AI chatbot for medicine queries

- Mobile application (Android/iOS)

- Online medicine reservation / ordering

## 2.3 Assumptions

- Real-time pharmacy inventory data is not publicly available, so the prototype uses carefully designed synthetic inventory data.

- Pharmacies and medicines used in the demo are seeded/sample data representing a pilot region.

## 2.4 Constraints

- Approximately 2-month build timeline (Oct–Nov 2026), alongside regular academic coursework.

- 3-member student team, learning core concepts (FastAPI, Supabase, ML) while building.

- No budget for paid APIs — free tiers of Supabase, Maps APIs used.

## 2.5 Dependencies

- Supabase (hosted PostgreSQL + Auth + REST API)

- Google Maps API / OpenStreetMap (Leaflet.js) for geolocation

- Python ML libraries: Scikit-learn, XGBoost, Prophet, RapidFuzz

## 2.6 Acceptance criteria and sign-off

- GIVEN a user searches a medicine name (even misspelled) WHEN they submit the search THEN the correct medicine is matched and nearby pharmacies are returned ranked by predicted stock probability.

- GIVEN a pharmacy has recorded price data WHEN a user views a medicine THEN prices across pharmacies are shown sorted lowest to highest.

- GIVEN historical demand data exists for a medicine WHEN the forecasting dashboard is opened THEN a predicted demand trend for the next period is displayed.

Sign-off: Mentor approves final demo and project report; all critical (P1) issues closed before submission.

## Sign-off table

| Stakeholder | Role | Decision area | Approval | Date |
| --- | --- | --- | --- | --- |
| [Mentor name] | Mentor/Guide | Scope, final acceptance | Not yet assigned | — |
| Himanshu Gupta | Team Leader | Release readiness | Pending | — |

# 4. Stakeholders and RACI

| Activity | Responsible (R) | Accountable (A) | Consulted (C) | Informed (I) |
| --- | --- | --- | --- | --- |
| Requirements & Scope | Himanshu | Himanshu | Mentor | Harsh, Hitesh |
| Database & Backend Design | Harsh | Himanshu | Himanshu | Hitesh |
| ML Model Development | Himanshu | Himanshu | Harsh | Hitesh |
| Frontend Development | Hitesh | Himanshu | Harsh | Himanshu |
| Testing | All three | Himanshu | Mentor | — |
| Deployment & Release | Harsh, Hitesh | Himanshu | Mentor | — |

# 5. Team and Roles

| Member | Role | Responsibilities | Key skills | Availability | Contact |
| --- | --- | --- | --- | --- | --- |
| Himanshu Gupta | Team Leader & ML Lead | Synthetic data generation, availability prediction model, demand forecasting, fuzzy medicine name matching | Python, ML, Scikit-learn, XGBoost | — | himanshu.gupta_cs.aiml25@gla.ac.in |
| Chaudhary Harsh | Backend & Database Lead | Supabase schema design, auth setup, API/query logic, ML microservice connection | Supabase, PostgreSQL, APIs | — | chaudhary.harsh_cs.aiml25@gla.ac.in |
| Hitesh Kumar | Frontend Lead | React/Tailwind UI, search & results UI, maps integration, connecting frontend to backend/ML APIs | React.js, Tailwind CSS | — | hitesh.kumar_cs.aiml25@gla.ac.in |

University Roll No. — Himanshu Gupta: 12515500180, Chaudhary Harsh: 12515500128, Hitesh Kumar: 12515500186.

# 6. Week-wise Plan and Assignments

Schedule for Oct–Nov 2026; adjust to actual calendar as the project progresses.

| Week | Dates | Milestone | Harsh (Backend) | Himanshu (ML) | Hitesh (Frontend) | Deliverable |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 6–12 Oct | Requirements & schema freeze | Finalize Supabase schema | Plan synthetic data & ML features | Wireframes for search & locator | DB schema + wireframes |
| 2 | 13–19 Oct | Backend & data foundation | Set up tables, auth, seed data | Build synthetic data generator | React setup, Tailwind, routing | Seeded DB, React skeleton |
| 3 | 20–26 Oct | Core search feature | Search/query API endpoints | Fuzzy matching (RapidFuzz) | Search UI connected to Supabase | Typo-tolerant search working |
| 4 | 27 Oct–2 Nov | Pharmacy locator | Geo-distance queries | Feature engineering for ML model | Map integration, locator UI | Pharmacy locator on map |
| 5 | 3–9 Nov | Availability prediction | FastAPI ML microservice setup | Train & evaluate RF/XGBoost model | Ranked pharmacy results UI | End-to-end availability prediction |
| 6 | 10–16 Nov | Forecasting & pricing | Price/inventory APIs | Demand forecasting model (Prophet) | Price comparison + forecast chart | Forecast dashboard, price comparison |
| 7 | 17–23 Nov | Alternatives & hardening | Generic alternatives lookup, bug fixes | Model evaluation report, edge cases | UI polish, generic alt. display | Feature-complete build, test report |
| 8 | 24–30 Nov | Deployment & demo | Backend deployment, env config | Document ML methodology & limits | Frontend deployment (Vercel) | Live deployed app, final demo |

# 7. Target Users, Market Segment, and UX

## 7.1 Target customers / users

- Primary: Patients and caregivers searching for prescribed or OTC medicines, including those managing chronic conditions who need reliable, repeated access to specific medicines.

- Secondary: Local pharmacies, who benefit from the demand-forecasting view to plan inventory and reduce stock-outs.

## 7.2 Market segment

- Geography: Indian urban and semi-urban markets for the pilot, where pharmacy density is high enough to make comparison genuinely useful.

- Demographics: Smartphone-using patients of all ages, with particular value for elderly or chronically ill patients and their caregivers who make frequent pharmacy visits.

- Segment contrast: Urban users benefit from cutting through too many pharmacy choices; semi-urban/rural users benefit from knowing which of the few nearby pharmacies to visit first, avoiding a wasted trip.

## 7.3 Personas

Patient Priya: Needs a prescribed medicine urgently and wants to avoid visiting multiple pharmacies; values speed and reliability.

Budget-conscious Bala: Compares prices across pharmacies and looks for cheaper generic alternatives before buying.

## 7.4 Top user journeys

- Patient: Home → Search medicine → View ranked pharmacies (by stock probability) → Compare prices → Select pharmacy. KPI: results shown in under 2 seconds.

- Pharmacy (internal view): Open dashboard → View forecasted demand for upcoming period → Plan restocking.

## 7.5 User stories

As a patient, I want to search for a medicine and immediately see which nearby pharmacies are likely to have it in stock, so that I don't waste time visiting pharmacies that don't have it. GIVEN I search a medicine name WHEN results load THEN I see pharmacies ranked by predicted stock probability, with distance and price shown.

## 7.6 Accessibility & localization

Keyboard-accessible search and navigation on core flows; English language for v1; multilingual support listed under future scope.

# 8. Market Research, Existing Solutions, and Competitor Analysis

## 8.1 Existing solutions reviewed

Existing Indian e-pharmacy platforms (1mg, PharmEasy, Netmeds) and general classifieds-style listing apps were reviewed. All of them are built around online ordering and delivery, not around helping a patient find a nearby pharmacy that already has the medicine in stock right now — this is the specific gap MediFind AI targets.

## 8.2 Competitor table

| Competitor | Key features | Pricing | Strengths | Weaknesses | Our differentiator |
| --- | --- | --- | --- | --- | --- |
| 1mg / Tata 1mg | Online ordering, lab tests, e-pharmacy | Free app | Large catalog, trusted brand | Focused on delivery, not real-time local stock check | Predicts real-time local stock probability, not just catalog listing |
| PharmEasy | Medicine delivery, discounts | Free app | Wide reach, discounts | No live in-store availability prediction | ML-based availability ranking across nearby pharmacies |
| Netmeds | Online pharmacy, subscriptions | Free app | Subscription convenience | Not designed for walk-in/local search | Local pharmacy-first search, not delivery-first |

## 8.3 Positioning and differentiation

Unique angle: Predicting real-time local stock availability at nearby pharmacies, rather than only listing an online delivery catalog.

Measurable delta: Target: reduce average time-to-find-medicine compared to visiting 2–3 pharmacies in person.

Core differentiator: MediFind AI is availability-first and local-pharmacy-first; existing players are delivery-first and catalog-first. The ML-based ranking by stock probability does not exist in any of the reviewed competitor products.

# 9. Objectives and Success Metrics

- O1 — Availability prediction accuracy: achieve a reasonable F1-score (target ≥ 0.75) on the synthetic test dataset by Week 5.

- O2 — Search responsiveness: medicine search (with fuzzy matching) returns results in under 1.5 seconds.

- O3 — Forecasting usefulness: demand forecasting model produces a visibly sensible trend line (validated against synthetic seasonality) by Week 6.

- O4 — Deployment: fully working, publicly accessible deployed link by end of Week 8.

# 10. Key Features

| Feature | Description | Priority | Dependencies | Acceptance criteria |
| --- | --- | --- | --- | --- |
| Medicine Search + Fuzzy Match | Search medicines with typo tolerance | Must | Medicines table | Misspelled query still returns correct medicine |
| Pharmacy Locator | Show nearby pharmacies on map | Must | Pharmacies table, Maps API | Pharmacies within radius shown on map, sorted by distance |
| Availability Prediction | ML-ranked stock probability per pharmacy | Must | Synthetic inventory data, trained model | Pharmacies ranked by predicted probability of stock |
| Price Comparison | Compare medicine price across pharmacies | Should | Inventory/price data | Prices shown sorted lowest to highest |
| Generic Alternatives | Show verified generic equivalents | Should | Generic-equivalents table | Alternatives shown for searched medicine |
| Demand Forecasting | Forecast future medicine demand | Should | Historical synthetic demand data | Forecast chart shown for selected medicine |

# 11. Architecture

## 11.1 High-level

Clients: React.js (Tailwind CSS) single-page application

Services: Supabase (auto-generated REST API, Auth) + a lightweight FastAPI microservice for ML model serving

Data stores: Supabase-hosted PostgreSQL (medicines, pharmacies, inventory tables)

Integrations: Google Maps API / OpenStreetMap (Leaflet.js) for geolocation and pharmacy mapping

## 11.2 API spec snapshot

| Endpoint | Method | Auth | Purpose | Response codes |
| --- | --- | --- | --- | --- |
| /medicines/search | GET | — | Fuzzy-matched medicine search | 200, 400 |
| /pharmacies/nearby | GET | — | Pharmacies within radius of user location | 200, 400 |
| /predict/availability | POST | — | Returns stock probability per pharmacy for a medicine | 200, 400, 500 |
| /forecast/demand | GET | — | Returns forecasted demand for a medicine | 200, 400 |

## 11.3 Config and secrets

Supabase URL and API keys stored in .env (gitignored); ML microservice reads the same Supabase connection string via environment variables; no secrets committed to the repository.

# 12. Data Design

## 12.1 Data dictionary

| Entity | Field | Type | Null? | Allowed values | Source | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| Medicine | id | Serial | No | — | System | Primary key |
| Medicine | name | Text | No | — | Admin/seed | Indexed for search |
| Medicine | generic_name | Text | Yes | — | Admin/seed | Used for alternatives |
| Pharmacy | id | Serial | No | — | System | Primary key |
| Pharmacy | latitude/longitude | Float | No | Valid coords | Admin/seed | Used for distance queries |
| Inventory | medicine_id, pharmacy_id | Integer (FK) | No | — | System | Foreign keys to Medicine, Pharmacy |
| Inventory | in_stock | Boolean | No | true/false | Synthetic generator | Training label for ML model |

## 12.2 Schemas and migrations

Tables created directly in Supabase (SQL Editor) with foreign key constraints between Inventory → Medicine and Inventory → Pharmacy. Schema changes tracked via SQL migration files committed to the repository.

## 12.3 Privacy, retention, backup

No real patient or personal data is collected in the prototype (synthetic/seed data only). Supabase provides automatic daily backups on its hosted PostgreSQL instance.

# 13. Technical Workflow Diagram

The following diagrams will be prepared and attached as the system design is finalized:

- Use Case Diagram — patient search flow, pharmacy data flow

- ER Diagram — Medicine, Pharmacy, Inventory relationships

- Data Flow Diagram — search request through to ranked pharmacy response

- Sequence Diagram — medicine search → fuzzy match → availability prediction → response

- System Architecture Diagram — Frontend, Supabase, ML microservice, Maps API

# 14. Quality: NFRs and Testing

## 14.1 Non-functional requirements

| Metric | SLI | Target (SLO) | Measurement |
| --- | --- | --- | --- |
| Availability | Uptime % | Best-effort (free tier) | Manual checks / uptime monitor |
| Latency | Search response time | ≤ 1.5 s | Browser dev tools / manual timing |
| Model accuracy | F1-score (availability model) | ≥ 0.75 on test set | Scikit-learn evaluation report |

## 14.2 Test plan

| Area | Type | Tools | Owner | Exit criteria |
| --- | --- | --- | --- | --- |
| Backend/API | Manual + unit | Postman, Pytest | Harsh | All endpoints return expected responses |
| ML Model | Evaluation | Scikit-learn metrics | Himanshu | Model meets target F1-score on test set |
| Frontend | Manual | Browser testing | Hitesh | Core user flows work without errors |

# 15. Security and Compliance

## 15.1 Key risks and mitigations

| Asset | Threat | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| API keys/.env | Accidental exposure in repo | High | .env gitignored, keys rotated if leaked | Harsh |
| User input (search) | Injection via search field | Medium | Parameterized queries via Supabase client | Harsh |

## 15.2 Auth

Supabase Auth used if user accounts are introduced (optional for v1, since search/locator features do not require login).

## 15.3 Compliance

Academic project; no real patient data collected; follows institute's academic project policy.

# 16. Delivery and Operations

Release plan: v1.0 demo by end of Week 8 (30 Nov 2026); core features (search, locator, availability prediction) prioritized for demo readiness.

Deployment: Frontend on Vercel, ML microservice on Render/Railway, database on Supabase.

Communication plan: Weekly sync among the three team members; status check before each week's milestone.

# 17. Risks and Mitigations

| Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| No real pharmacy data available | High | High | Use well-designed synthetic data; document assumptions clearly | Himanshu |
| Schedule slip (2-month timeline) | Medium | High | Prioritize Must-have features first; defer Should/Could items | Himanshu |
| Team members new to ML/Supabase | Medium | Medium | Learn-then-build approach; incremental phases | All |
| Model accuracy lower than expected | Medium | Medium | Compare multiple models (RF vs XGBoost); document limitations honestly | Himanshu |

# 18. Real-World Applications and Use Cases

- Emergency medicine search: A patient needs a critical medicine urgently and can immediately see which nearby pharmacy is most likely to have it, instead of calling or visiting pharmacies one by one.

- Chronic illness management: Patients on recurring medication (diabetes, hypertension, thyroid) can reliably find their medicine each month without repeated failed pharmacy visits.

- Rural/semi-urban access: In areas with fewer pharmacies, the locator plus availability prediction helps patients avoid a wasted trip to a pharmacy that is out of stock.

- Budget-conscious buying: Price comparison and generic alternatives help patients, especially those on long-term medication, reduce out-of-pocket medicine costs.

- Pharmacy inventory planning: Local pharmacies can use the demand forecasting view to anticipate which medicines to restock before they run out, reducing lost sales from stock-outs.

- Extensibility to institutions: The same architecture could extend to hospital pharmacies and clinics, who face the same stock-visibility problem at larger scale (see Future Scope).

# 19. Scalability and Future Scope

## 19.1 Scalability considerations

- Database: Supabase (PostgreSQL) scales horizontally with read replicas and connection pooling as pharmacy/medicine records grow beyond the pilot dataset.

- ML serving: The FastAPI microservice is stateless, so it can be scaled by running multiple instances behind a load balancer as prediction request volume grows.

- Model retraining: As real inventory data becomes available, the availability-prediction and demand-forecasting models can be retrained on a schedule (e.g., weekly) without changing the API contract the frontend depends on.

- Geographic expansion: The pilot targets a single region; the schema and ranking logic are not region-specific, so additional cities/regions can be onboarded by seeding new pharmacy data.

## 19.2 Future scope

- Real-time integration with live pharmacy inventory systems, replacing synthetic data with actual stock feeds

- Online medicine reservation and order-ahead functionality

- Integration with hospitals and clinics for prescription-linked search

- Prescription OCR to extract medicine names directly from uploaded prescription images

- Multilingual support for wider accessibility across India

- AI chatbot for medicine-related queries

- Mobile application for Android and iOS

- Medicine reminder notifications for recurring prescriptions

# 20. Research and Evaluation

Market review of 1mg, PharmEasy, and Netmeds shows a consistent gap: existing platforms focus on delivery/e-pharmacy rather than predicting real-time local in-store stock availability. This project's evaluation plan tracks the metrics in Section 9 weekly and documents model performance transparently.

Limitations: Synthetic data stands in for real pharmacy inventory; results demonstrate feasibility of the approach rather than production-level accuracy. Single-region pilot scope for the prototype.

# 21. Appendices

## Glossary

- ML — Machine Learning

- API — Application Programming Interface

- RF/XGBoost — Random Forest / Extreme Gradient Boosting (classification algorithms)

- F1-score — a balanced measure of model precision and recall

- RACI — Responsible, Accountable, Consulted, Informed

- NFR — Non-Functional Requirement

- SLO/SLI — Service Level Objective / Indicator

## References and research sources

- FastAPI documentation — https://fastapi.tiangolo.com

- Supabase documentation — https://supabase.com/docs

- Scikit-learn documentation — https://scikit-learn.org

- XGBoost documentation — https://xgboost.readthedocs.io

- Facebook Prophet documentation — https://facebook.github.io/prophet

- RapidFuzz documentation — https://github.com/rapidfuzz/RapidFuzz

- Breiman, L. (2001). Random Forests. Machine Learning, 45(1), 5–32.

- Chen, T. & Guestrin, C. (2016). XGBoost: A Scalable Tree Boosting System. KDD '16.

- Taylor, S.J. & Letham, B. (2018). Forecasting at Scale (Prophet). The American Statistician, 72(1).

- Market references: 1mg (tata1mg.com), PharmEasy (pharmeasy.in), Netmeds (netmeds.com) — reviewed for feature and positioning comparison

- Project repository — https://github.com/himanshuAiml/Medifind_AI